# 📄 Action Learning Project Proposal

## ShieldScan – A Cloud-Native Application Protection Platform (CNAPP) with Evaluation Framework

## Overview – Context, Story

As CS students learning cloud computing and cybersecurity, we observed a major disconnect between theoretical knowledge and real-world cloud security practices. Industry reports indicate that 89% of startups experienced a cloud security breach in 2023, with 82% caused by misconfigurations such as exposed storage, overly permissive IAM roles, or vulnerable container images.

While enterprise-grade CNAPP solutions like Wiz, Prisma Cloud, and Orca Security effectively address these issues, their cost makes them inaccessible to students and early-stage startups.

To bridge this gap, we propose ShieldScan — a free, developer-friendly CNAPP-inspired platform, combined with a CNAPP Evaluation Framework to benchmark security tools against the capability model defined by Gartner.

Our goal is not only to build a working security tool, but also to produce a methodology for evaluating CNAPP effectiveness, making this project both practical and research-oriented.

## Goal

To design, develop, and deploy:

- ShieldScan Platform
A lightweight, AI-assisted CNAPP focusing on CSPM and CWPP capabilities.

- CNAPP Evaluation Framework
A benchmarking methodology to evaluate CNAPP tools against real-world vulnerabilities using deliberately insecure cloud environments.

## Objectives – How We Plan to Achieve the Goal

### A. ShieldScan Platform (Engineering Component)

- CSPM Module

  - Detect AWS misconfigurations using boto3

  - Identify risks such as:

    - Public S3 buckets

    - Open security groups

    - Over-permissive IAM roles

- CWPP Module

  - Integrate Trivy for container scanning

  - Generate CVE reports with CVSS scoring

- Risk Prioritization Engine

  - Train an XGBoost model on NVD datasets

  - Classify vulnerabilities (Critical → Low)

- AI Fix Recommendation Engine

  - Use LLM APIs to generate:

    - Plain-English explanations

    - Step-by-step remediation

- Unified Dashboard

  - Security posture score

  - Risk heatmap

  - Alerts and PDF reports

### B. CNAPP Evaluation Framework (Research Component)

- Capability Mapping

  - Define evaluation criteria based on Gartner CNAPP model:

    - CSPM

    - CWPP

    - CIEM

    - Risk prioritization

    - Context awareness

- Test Environment Setup
Deploy intentionally vulnerable environments:

- AWSGoat

- CloudGoat

- Kubernetes Goat

These environments simulate:

- Misconfigurations

- Identity risks

- Container vulnerabilities

- Attack paths

- Tool Benchmarking
Evaluate:

- ShieldScan (our tool)

- Selected open-source or trial CNAPP tools

- Evaluation Metrics

Each tool will be scored based on:

- Detection Coverage (%)

- False Positives / Noise Level

- Risk Prioritization Accuracy

- Context Awareness (Attack Path Detection)

- Time to Detection

- Scoring Model

Develop a weighted scoring system:

Final Score =

(0.3 × Detection Coverage) +

(0.2 × Prioritization Accuracy) +

(0.2 × Context Awareness) +

(0.2 × False Positive Reduction) +

(0.1 × Time Efficiency)

- Comparative Analysis Report

- Benchmark results across tools

- Identify strengths and gaps

- Provide recommendations for CNAPP improvements

## Knowledge and Skills Required

- Python (FastAPI), React.js

- AWS (S3, IAM, EC2, Security Groups)

- Docker & container security

- Vulnerability management (CVE, CVSS, NVD)

- Machine learning (XGBoost)

- LLM API integration

- Cloud security concepts (CSPM, CWPP, CIEM)

- Research methodology and benchmarking techniques

## Software, Tools, and Architecture

### Core Stack

- Frontend: React.js

- Backend: FastAPI

- Database: PostgreSQL

### Security Components

- Trivy (container scanning)

- AWS SDK (boto3)

- Vulnerable environments:

  - CloudGoat

  - AWSGoat

### AI/ML

- XGBoost (risk classification)

- LLM API (fix generation)

### Deployment

- Docker Compose

- AWS EC2

## System Architecture

- React frontend ↔ FastAPI backend

- Backend integrates:

  - Trivy scanner

  - AWS APIs

  - ML model

  - LLM engine

- Results stored in PostgreSQL

- Evaluation framework runs parallel benchmarking pipelines

## Research Expected

- CNAPP architecture and capabilities (per Gartner)

- Cloud misconfiguration patterns and IAM risks

- CVSS scoring and vulnerability datasets

- Benchmarking methodologies in cybersecurity

- Attack path analysis concepts

- UX design for security tools

- Comparative analysis of CNAPP solutions

## Plan of Action

### Phase 1 – Weeks 1–2

- Architecture design

- Research CNAPP + evaluation methods

- Setup development environment

### Phase 2 – Weeks 3–4

- Build CSPM module

- Build CWPP module

- Integrate frontend dashboard

### Phase 3 – Weeks 5–6

- ML risk scoring

- LLM integration

- Initial evaluation framework design

### Phase 4 – Weeks 7–8

- Deploy vulnerable environments:

  - CloudGoat

- Run benchmarking experiments

- Collect and analyze results

### Phase 5 – Weeks 9–10

- Final deployment

- Generate evaluation report

- Publish findings

- Demo and presentation

## Final Expected Outcome

- Working CNAPP-inspired platform (ShieldScan)

- CNAPP Evaluation Framework (benchmarking methodology)

- Comparative analysis report (research-grade)

- Public deployment + open-source release